REQUEST FOR QUOTATION

Request is for “Supply and Install of Softfall for Existing Playground”

| Request for Quotation (RFQ): | Supply and install of softfall for existing playground |
| --- | --- |
| Deadline: | Midday 12pm, Thursday 2 November 2017 |
| Address for Delivery: | Email: rfq@narrogin.wa.gov.au |
| RFQ Number: | 1718 - 15 |

TABLE OF CONTENTS

1.	DESCRIPTION OF WORK	3

2.	WORKS GUIDELINES	3

3.	TIMEFRAME	3

4.	NON-CONFORMANCE	4

4.1	Non-Conformance of Works	4

4.2	Non-Conformance of Plant, Equipment and Staff	4

5.	PERFORMANCE	4

6.	CONTRACTOR OH&S OBLIGATIONS	4

7.	SELECTION CRITERIA	5

8.	LODGEMENT/ACCEPTANCE OF QUOTE	6

9.	VARIATIONS	6

10.	SALVAGEABLE MATERIAL	6

11.	CONTRACTOR’S OFFER	7

11.1	OFFER FORM	7

11.2	RESPONSE	8

11.2.1	Referees	8

11.2.2	Subcontractors	8

11.2.3	Conflicts Of Interest	8

11.2.4	Insurance Coverage	9

# DESCRIPTION OF WORK

Requests for quotes are being called for Supply and Install of softfall for an existing playground at Highbury, within the Shire of Narrogin. 2 quotes are required. One with site preparation costs, and one without site preparation costs.

The Principals representative for this RFQ is Keenan Wenning.

Email: to@narrogin.wa.gov.au Phone: 0439135690

# WORKS GUIDELINES

Contractors are required to attend a compulsory site meeting prior to submitting a quote to familiarise themselves with the site and ask any questions relating to the work to the Principals representative Keenan Wenning. Site meeting will occur at 10:30am on Thursday 26 October 2017 at Highbury Park, Burley Street, Highbury, 6313.

SITE SPECIFIC DETAILS:

Highbury Playground – Option 1

- Prepare base and supply and lay softfall for the existing Playground Equipment.

- Softfall must meet Australian Standards.

- Site is level with a dirt base.

- Contractors are to remove all rubble, concrete, gravel and rubbish remaining after completion of works to the Narrogin tip. Shire to pay for tip fees. The contractor will leave the site neat and tidy ready for Shire inspection and handover.

Highbury Playground – Option 2

- Supply and Install softfall using the existing site base.

- Softfall must meet Australian Standards.

- Contractors are to remove all rubble, concrete, gravel and rubbish remaining after completion of works to the Narrogin tip. Shire to pay for tip fees. The contractor will leave the site neat and tidy ready for Shire inspection and handover.

# TIMEFRAME

All works to be completed by COB Friday 8 December 2017, or agreed with the Principal. Contractors are to advise of start and finish dates.

Should the successful contractor fail to complete the works within the required timeframe, a penalty of $100 per day after Friday 8 December 2017 will be applied and deducted from the final bill. Any and all delays are to be communicated to the Principals representative. Only acceptable delays are for severe weather events or Shire failure to prepare the site. A written extension for the completion of works can be applied for by the contractor to the Principal.

# NON-CONFORMANCE

## 4.1	Non-Conformance of Works

All works shall comply with the works specification provided. Should the contractor require any clarification during works then please contact the Principals representative Keenan Wenning.

The Contractor will not be paid for non-conforming works.

## 4.2	Non-Conformance of Plant, Equipment and Staff

The Contractor shall ensure that all plant, equipment and staff directed to the site will be suitably experienced and qualified to carry out works under this contract.

Should the plant, equipment and staff be deemed unsuitable, the Shire reserves the right to stop works until such time as the non-conforming aspects are rectified.

The contractor shall do everything necessary to ensure that plant and equipment are delivered to site in good working and safe order so that the possibility of breakdowns are minimised.  Should the Contractor knowingly supply plant or equipment which is sub-standard, unsuitable for the specified task or faulty then the Shire may reject the plant or equipment as above.

All Staff used by the Contractor for the completion of the works under this contract shall be competent and fully trained in all aspects of the operation of the plant and equipment.  Should it be apparent that the operator(s) of the plant or equipment are not competent then the Shire may call for a replacement operator or reject the operator as above.

# PERFORMANCE

The Contractor shall perform the works under this contract in an expert, efficient and courteous manner.  The Contractor at all times is to refer to any comments or discrepancies to Principals representative for resolution.

The Contractor is expected to carry out the requirements of this contract with a high degree of personal and public safety at all times.

# CONTRACTOR OH&S OBLIGATIONS

The Shire of Narrogin acknowledges that it has a Duty of Care obligation under the Occupational Safety and Health Act 1984 to provide to all its employees (including contractors and their employees) a safe workplace and safe system of work.

It is therefore required that Contractors carrying out any work for the Shire shall be required to comply with the Shire’s Occupational Safety and Health Policies and Procedures. A copy of the Shire’s OS &H Handbook is located on the Shire’s website www.narrogin.wa.gov.au. The contractor is to download the Shires OS&H Handbook and comply with its contents. The contractor must also comply with the below safety points but not limited to:

- The Contractor, its employees and sub-contractors having all necessary current licences appropriate to the work being provided;

- The Contractor must ensure that all their staff and sub-contractors have been trained in the safe use and operation of plant and equipment that they are required to operate in carrying out their work;

- Wearing appropriate and necessary Personal Protective Equipment when carrying out any work duties;

- Ensuring that all plant and equipment used in carrying out those duties are regularly maintained;

- All plant and equipment have all the necessary guards in place and meet all the requirements of Occupational Safety and Health Regulations 1996, and any appropriate Australian Standards pertaining to the equipment used or the type of work being carried out;

- The Contractors Workers Compensation Policy and Public Liability Policy appropriately covers contractor’s employees that are engaged in working on the contract; and

- If at any time a contractor is found to be in breach of the above items, or any relevant Act or Regulation, the contractor will be instructed to cease works. The contractor will be responsible for the rectification of the breach, at their cost, before works can recommence. Further breaches may result in the contract being revoked.

# SELECTION CRITERIA

The following criteria will be taken into consideration in determining the successful Contractor:

Best value for money 	50%

The scoring for the pricing will be determined by the total of 50% divided by the number of compliant submissions received with the highest percentage rating going to the cheapest price.

For example, there may be 5 compliant submissions so 50% divided by 5 = 10%. Therefore:

- The cheapest price – best value for money will receive 50%

- Second cheapest price-best value for money will receive 40% and so on.

Experience and Current Services for Local Government	20%

Contractors are required to describe their experience in completing/supplying same or similar services for other local governments.  As a minimum, address the following in an attachment to be labeled “Relevant Experience”:

- Details of similar services; where, for who, describe the project and give contact details of referee for verification.

- Demonstrated competency and a proven track record in Road Sealing Programs.

Completion Date								  10%

Issued to the contractor that can guarantee completion of works by 8 December 2017.

Occupational Safety and Health – OSH	20%

Contractors must submit supporting documentation to be assessed.

The Contractor will supply:

| 1) OS&H policy document or charter document for the Contractors company 2) Safe Working Method Statements (SWMS) or Job Safety Analysis (JSA) for all machinery used in this RFQ. i.e. dozer, truck, front end loader etc. 3) SWMS or JSA for all tasks performed in this RFQ i.e. gravel pushing 4) Photo copies of Construction Industry Safety Awareness Cards (or Blue/White Cards) for any contractor/employee that will be working on this RFQ. | 20% |
| --- | --- |

*Each piece of supporting documentation has a value of 5%. If all 4 supporting documents are supplied then 20% is awarded.  If 3 supporting documents are supplied the score will be 15% etc.  If no supporting OSH document are supplied, the 0% awarded AND this will be a non-compliant submission.

Please note that the Shire of Narrogin will not be submitting a price for part of this work as per the Local Government (Functions & General Regulations) Clause 14(4) (d).

# LODGEMENT/ACCEPTANCE OF QUOTE

Quotes are to be received no later than Midday 12pm, 2 November 2017

All quotes are to be received by email to rfq@narrogin.wa.gov.au

Principal’s representative - Keenan Wenning

**NOTE**: Works must be completed no later than 8 December 2017. A purchase order will be issued once a successful quote has been determined.

Council shall not be bound to accept the lowest or any quote.  The quote is deemed to be accepted when Council provides written notification of such acceptance to the successful Contractor.

# VARIATIONS

Any variation/s within this contract will need to be presented in writing, including a price by the contractor, to the principal. The variation can only proceed with the written authorisation of the principal. If the variation means the shut down of the works that will cause further costs to the principal, then the contractor will contact the principal immediately seeking authorisation from the principal. The principal reserves the right to have up to 2 hours to respond to the contractor before any additional costs are incurred for the variation/s. The principal may give verbal authorisations to the contractor within the 2 hours and must follow up with the written authorisation of the variation.

# SALVAGEABLE MATERIAL

All salvageable materials including, but not limited to, pavers, paving slabs, culverts, timber, steel and any other material deemed salvageable, will remain the property of the principal unless specified within the scope of works or written otherwise.

# CONTRACTOR’S OFFER

## 11.1	OFFER FORM

THE CHIEF EXECUIVE OFFICER

SHIRE OF NARROGIN

89 EARL STREET

NARROGIN WA 6312

I/We

| Name: [Block Letters]: |  |
| --- | --- |
| Address: |  |
| ABN/GST Status: |  | ACN (if any): |  |
| Telephone No: |  | Facsimile No: |  |
| Email: |  |

In response to RFQ 1718-15 – Supply and Install of Softfall for Existing Playground

I/We agree that I am/We are bound by, and will comply with this Request and its associated schedules, Attachments, all in accordance with the Conditions of Responding contained in this Request signed and completed.

The quoted price is valid for up to three (3) months from the date of the Request closing unless extended on mutual agreement between the Principal and the Respondent in writing.

I/We agree that there shall be no cost payable by the Principal towards the preparation or submission of this Tender irrespective of its outcome.

Dated this: __________ day of ______________________2017

| Signature of authorised Signatory of Respondent: |  |
| --- | --- |
| Name of Authorised Signatory |  |
| Position: |  |
| Address: |  |

| Witness Signature: |  |
| --- | --- |
| Name of Witness: (BLOCK LETTERS): |  |
| Position: |  |
| Address: |  |

PLEASE STATE YOUR LUMP SUM PRICE HERE SUPPLY AND INSTALL OF SOFTFALL AT HIGHBURY PARK INCLUDING GST

$.............................................................

PLEASE STATE YOUR LUMP SUM PRICE HERE FOR SUPPLY AND INSTALL OF SOFTFALL AT HIGHBURY PLAYGROUND INCLUDING SITE PREPARATION INCLUDING GST

$.......................................................

## 11.2	RESPONSE

The following checklist has been provided to assist you with your submission. Where it is necessary to provide additional information please ensure that all documents are clearly marked with the relevant Attachment title to assist the evaluation.

### 11.2.1	Referees

Attach details of your referees, and label it “Referees”. Reference should be for similar works. Contractors are to supply names and contact details (mobile phone number)

### 11.2.2	Subcontractors

If you intend to subcontract any of the requirement of this work out, you must attach their details labelled “Subcontractors”, including: (a) the name, address and the number of people employed; and (b) the requirements that will be subcontracted

### 11.2.3	Conflicts Of Interest

Please provide notification of any actual or potential conflict of interest which may arise during this contract which may affect your performance or your obligations under the Contract.

### 11.2.4	Insurance Coverage

| The insurance requirements for this Request are stipulated in the Special Conditions. Respondents are to supply evidence of their insurance coverage in a format as outlined below or in an attachment labelled “Insurance Coverage”. A copy of the Certificates of Currency is to be provided with your quote. Failure to provide the required documentation will render the submission non-compliant. |
| --- |
| Type | Insurer – Broker | Policy Number | Value ($) | Expiry Date |
| Public Liability |  |  | $10,000,000 |  |
| Workers Compensation |  |  | As required by law at the time of contract |  |